HabitPro

Implementation Plan

Version 1.0  |  July 30, 2026  |  Confidential

# HabitPro — Implementation Plan

Version:

1.0

Date:

July 30, 2026

Author:

Engineering & Product Team

Status:

MVP Complete — Phase 2 Planning

## 1. Executive Summary

This document outlines the complete implementation roadmap for HabitPro — from ideation through the MVP launch and beyond. It covers the technical execution strategy, sprint breakdown, team roles, and risk management.

Current Status:

MVP v1.0 is built and demo-ready.

## 2. Project Scope

### 2.1 MVP Scope (v1.0) — COMPLETED ✅

| Feature | Status |
| --- | --- |
| Core habit tracking (daily/weekly/monthly/history) | ✅ Complete |
| User auth (register/login) + cloud sync | ✅ Complete |
| PWA (offline, installable) | ✅ Complete |
| Android WebView wrapper | ✅ Complete |
| Freemium lock (5-habit limit) | ✅ Complete |
| Pro pricing modal (3 plans) | ✅ Complete |
| AI Habit Coach (simulated) | ✅ Complete |
| Challenge Pack Store (6 packs) | ✅ Complete |
| Advanced Analytics + Heatmap | ✅ Complete |
| 5 Premium Themes | ✅ Complete |
| Share Streak + Referral Program | ✅ Complete |
| Backend: /api/upgrade , /api/challenges , /api/plan | ✅ Complete |

### 2.2 Phase 2 Scope (v2.0) — PLANNED

| Feature | Priority | Quarter |
| --- | --- | --- |
| Real payment (SSLCommerz / Stripe) | P0 | Q4 2026 |
| Real AI API (OpenAI / Gemini) | P0 | Q4 2026 |
| PostgreSQL migration | P0 | Q4 2026 |
| Team dashboard | P1 | Q1 2027 |
| Push notifications (FCM) | P1 | Q1 2027 |
| Bangla language support | P2 | Q1 2027 |
| iOS native app | P3 | Q2 2027 |

## 3. System Architecture Decisions

### 3.1 Why Vanilla JS (No Framework)?

| Option | Decision | Reason |
| --- | --- | --- |
| React / Vue / Angular | ❌ Rejected | No build step needed for MVP; reduces complexity |
| Vanilla JS | ✅ Selected | Zero dependencies, works offline as PWA and Android asset |
| Framework for v2 | ⬜ Planned | Next.js for admin dashboard; Vanilla kept for mobile app |

### 3.2 Why JSON File (No Database)?

| Option | Decision | Reason |
| --- | --- | --- |
| PostgreSQL | ⬜ Planned (v2) | Requires DBA setup, overkill for MVP |
| MongoDB | ❌ Rejected | No real advantage for this data shape |
| SQLite | ⬜ Alternative | Will evaluate for v1.5 before full PostgreSQL |
| JSON File (db.json) | ✅ Selected | Zero configuration, perfect for single-server demo |

### 3.3 Why Android WebView (No React Native)?

| Option | Decision | Reason |
| --- | --- | --- |
| React Native | ❌ Rejected | Significant overhead for MVP |
| Flutter | ❌ Rejected | Team doesn't have Dart expertise |
| Android WebView | ✅ Selected | Share exact same HTML/JS codebase, zero duplication |
| iOS WKWebView | ⬜ Phase 2 | Same approach, different platform |

## 4. Sprint Plan

### Sprint 0 — Foundation (Week 1) ✅ DONE

Goal:

Project setup and core habit tracking

| Task | Assignee | Status | Time Estimate |
| --- | --- | --- | --- |
| Set up Node.js Express server | Dev | ✅ Done | 2h |
| Create index.html base structure | Dev | ✅ Done | 3h |
| Implement CSS design system (tokens, cards, tabs) | Design/Dev | ✅ Done | 4h |
| Implement loadState() + render() engine | Dev | ✅ Done | 3h |
| Implement habit add/delete/toggle | Dev | ✅ Done | 2h |
| Implement streak calculation | Dev | ✅ Done | 1h |
| Implement reminder/alarm system | Dev | ✅ Done | 2h |
| Implement daily task management | Dev | ✅ Done | 1h |
| Implement weekly planning view | Dev | ✅ Done | 2h |
| Sprint 0 Total | 20h |

### Sprint 1 — Data & Sync (Week 2) ✅ DONE

Goal:

Cloud sync, auth, and data features

| Task | Assignee | Status | Time Estimate |
| --- | --- | --- | --- |
| Implement /api/auth/register endpoint | Dev | ✅ Done | 1h |
| Implement /api/auth/login endpoint | Dev | ✅ Done | 1h |
| Implement /api/sync GET + POST | Dev | ✅ Done | 2h |
| Implement syncWithServer() + loadFromServer() | Dev | ✅ Done | 2h |
| Implement sync badge (online/offline/pending) | Dev | ✅ Done | 1h |
| Implement db.json read/write helpers | Dev | ✅ Done | 1h |
| Implement data export/import (JSON) | Dev | ✅ Done | 1h |
| Implement Monthly statistics view | Dev | ✅ Done | 2h |
| Implement History view | Dev | ✅ Done | 2h |
| Set up PWA manifest + service worker | Dev | ✅ Done | 2h |
| Set up Android WebView wrapper | Dev | ✅ Done | 1h |
| Sprint 1 Total | 16h |

### Sprint 2 — Freemium & Revenue MVP (Week 3) ✅ DONE

Goal:

Implement all freemium and Pro features for demo

| Task | Assignee | Status | Time Estimate |
| --- | --- | --- | --- |
| Implement isPro() check system | Dev | ✅ Done | 0.5h |
| Implement habit lock (5-limit for free users) | Dev | ✅ Done | 1h |
| Design and implement Pricing Modal | Design/Dev | ✅ Done | 3h |
| Implement activatePro() + confetti animation | Dev | ✅ Done | 1h |
| Implement success overlay (Pro unlock animation) | Dev | ✅ Done | 1h |
| Implement Upgrade banner on Daily tab | Design/Dev | ✅ Done | 1h |
| Implement AI Coach tab (simulated suggestions) | Dev | ✅ Done | 3h |
| Implement Challenge Pack Store UI | Design/Dev | ✅ Done | 3h |
| Implement startChallenge() + auto-add habits | Dev | ✅ Done | 1h |
| Implement Analytics + Heatmap (52-week) | Dev | ✅ Done | 4h |
| Implement 5 Premium Themes + CSS token system | Design/Dev | ✅ Done | 2h |
| Implement Share Streak card | Dev | ✅ Done | 1h |
| Implement Referral program UI | Dev | ✅ Done | 1h |
| Add Pro Page (tab) | Design/Dev | ✅ Done | 2h |
| Implement /api/upgrade server endpoint | Dev | ✅ Done | 1h |
| Implement /api/challenges + /api/plan endpoints | Dev | ✅ Done | 1h |
| Update db.json schema (plan, activeChallenges) | Dev | ✅ Done | 0.5h |
| Cross-browser testing (Chrome, Firefox, Android) | QA | ✅ Done | 2h |
| Sprint 2 Total | 29h |

### Sprint 3 — Polish & Demo Prep (Week 4) ⬜ PLANNED

Goal:

Final polish, demo preparation, documentation

| Task | Assignee | Status | Time Estimate |
| --- | --- | --- | --- |
| Accessibility audit (aria labels, contrast) | Design/Dev | ⬜ Planned | 2h |
| Responsive testing on 320px, 480px, 768px | QA | ⬜ Planned | 2h |
| Keyboard navigation testing | QA | ⬜ Planned | 1h |
| Offline mode testing | QA | ⬜ Planned | 1h |
| Demo script creation | Product | ⬜ Planned | 1h |
| Demo data setup (demo account seeded) | Dev | ⬜ Planned | 0.5h |
| Documentation: PRD, TRD, App Flow, UI/UX, Schema | Dev | ✅ Done | 6h |
| README update with full setup instructions | Dev | ⬜ Planned | 1h |
| Performance profiling (Lighthouse) | Dev | ⬜ Planned | 1h |
| Bug fixes from testing | Dev | ⬜ Planned | 3h |
| Sprint 3 Total | 18.5h |

### Sprint 4 — Phase 2: Payment Integration (Q4 2026) ⬜ PLANNED

Goal:

Real monetization

| Task | Assignee | Status | Time Estimate |
| --- | --- | --- | --- |
| Integrate SSLCommerz (Bangladesh payment gateway) | Dev | ⬜ Planned | 8h |
| Implement real subscription management | Dev | ⬜ Planned | 5h |
| Implement webhook for payment confirmation | Dev | ⬜ Planned | 3h |
| Replace simulated Pro activation with real payment | Dev | ⬜ Planned | 2h |
| PostgreSQL migration (from db.json) | Dev | ⬜ Planned | 12h |
| bcrypt password hashing | Dev | ⬜ Planned | 1h |
| JWT authentication | Dev | ⬜ Planned | 4h |
| Sprint 4 Total | 35h |

### Sprint 5 — Phase 2: AI Integration (Q4 2026) ⬜ PLANNED

Goal:

Real AI coaching

| Task | Assignee | Status | Time Estimate |
| --- | --- | --- | --- |
| Integrate Gemini API for habit suggestions | Dev | ⬜ Planned | 4h |
| Personalize AI suggestions based on user data | Dev | ⬜ Planned | 6h |
| Implement AI-based weekly insights | Dev | ⬜ Planned | 4h |
| Add rate limiting for AI requests | Dev | ⬜ Planned | 2h |
| Implement caching for AI responses | Dev | ⬜ Planned | 3h |
| Sprint 5 Total | 19h |

## 5. Technical Milestones

| Milestone | Description | Target Date | Status |
| --- | --- | --- | --- |
| M1: Core App | Basic habit tracking working | Week 1 | ✅ Done |
| M2: Cloud Sync | Login + sync functional | Week 2 | ✅ Done |
| M3: MVP Complete | All freemium + Pro features | Week 3 | ✅ Done |
| M4: Demo Ready | Polished, documented, tested | Week 4 | ⬜ In Progress |
| M5: Public Beta | Real payments, PostgreSQL | Q4 2026 | ⬜ Planned |
| M6: AI Launch | Real AI coaching live | Q4 2026 | ⬜ Planned |
| M7: 1K Users | Growth milestone | Q1 2027 | ⬜ Planned |
| M8: 10K Users | Scale milestone | Q2 2027 | ⬜ Planned |
| M9: Team Plan | Corporate features | Q1 2027 | ⬜ Planned |
| M10: iOS App | iPhone users | Q2 2027 | ⬜ Planned |

## 6. Resource Allocation

### 6.1 Team Composition (MVP)

| Role | Responsibilities | Sprint Allocation |
| --- | --- | --- |
| Full-Stack Developer | All coding — frontend + backend | S0, S1, S2, S3 |
| Product Owner | Requirements, demo prep | S2, S3 |
| QA Engineer | Testing, bug reporting | S3 |

### 6.2 Tech Stack Cost (MVP — $0)

| Resource | Cost | Notes |
| --- | --- | --- |
| Node.js | Free | Open source |
| HTML/CSS/JS | Free | No framework |
| Android Studio | Free | For APK build |
| Google Fonts | Free | CDN |
| db.json | Free | Local filesystem |
| Localhost | Free | Demo only |
| Total MVP Cost | $0 |

### 6.3 Production Cost Estimate (Monthly)

| Resource | Cost | Notes |
| --- | --- | --- |
| VPS (DigitalOcean 2GB) | $14/mo | Node.js + PostgreSQL |
| Domain (habitpro.app) | ~$2/mo | .app domain |
| SSL Certificate | Free | Let's Encrypt |
| Gemini API (AI) | ~$20/mo | At 1K users |
| Google Play Store | $25 (one-time) | App publishing fee |
| SSLCommerz | 2.5% per txn | Payment gateway |
| Total Prod Cost | ~$56/mo | Break-even at ~2 Pro users |

## 7. Risk Register

| ID | Risk | Probability | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| R01 | Low Pro conversion rate | Medium | High | Improve trial flow, 7-day free trial | Product |
| R02 | localStorage data loss on Android | Low | High | Cloud sync mandatory on login | Dev |
| R03 | Notification permission denied | High | Medium | In-app toast fallback system | Dev |
| R04 | db.json corruption | Low | High | Daily backup script in v1.5 | Dev |
| R05 | Android WebView version compatibility | Low | Medium | Test on API 24+ emulators | QA |
| R06 | SSLCommerz approval delay | Medium | High | Start application early; plan for 30 days | Product |
| R07 | AI API rate limits | Low | Medium | Cache responses, batch requests | Dev |
| R08 | Competitor enters market | Medium | Medium | Localization + pricing advantage | Product |
| R09 | Server downtime | Low | Medium | Offline mode + localStorage fallback | Dev |
| R10 | Team plan scope creep | High | Medium | Phase 2 hard gate; v1 focuses on free/pro only | Product |

## 8. Definition of Done

A feature is considered

Done

when it meets ALL of the following criteria:

### 8.1 Functional Criteria

- ☐ Feature works as described in the PRD acceptance criteria

- ☐ All happy paths tested manually

- ☐ All error states handled (empty state, network error, invalid input)

- ☐ Edge cases accounted for (empty habits array, 0% completion, etc.)

### 8.2 Technical Criteria

- ☐ No console.error() calls in normal operation

- ☐ localStorage reads/writes wrapped in try/catch

- ☐ Server-side input validation in place

- ☐ XSS protection via esc() function on all user inputs

- ☐ Responsive on mobile (320px+) and desktop

### 8.3 Design Criteria

- ☐ Matches the UI/UX Design Brief specs

- ☐ Transitions and animations working smoothly

- ☐ No layout breaks on mobile

### 8.4 Documentation Criteria

- ☐ Feature reflected in PRD, TRD, and App Document Flow

- ☐ Backend changes reflected in Schema Document

## 9. Demo Preparation Checklist

### Pre-Demo Setup

- ☐ Server running on localhost:3000

- ☐ Demo account created: username demo, password demo

- ☐ Demo account set to free plan initially

- ☐ 3 habits added to demo account (not yet at limit)

- ☐ Browser at 100% zoom

- ☐ Chrome DevTools closed

- ☐ Notifications allowed in browser

### Demo Flow (10-minute presentation)

| Time | Action | Point to Make |
| --- | --- | --- |
| 0:00 – 1:00 | Open app, show Daily tab | "Clean UI, works like a native app" |
| 1:00 – 2:00 | Check off habits, confetti fires | "Gamification keeps users engaged" |
| 2:00 – 3:00 | Add 6th habit → lock shows | "Freemium gate → conversion funnel" |
| 3:00 – 4:30 | Show pricing modal, click "Start Trial" | "Revenue model: Free / Pro / Team" |
| 4:30 – 5:30 | Show AI Coach tab | "AI = Pro's killer feature" |
| 5:30 – 6:30 | Start a Challenge, show habits auto-add | "Challenges = in-app purchase model" |
| 6:30 – 7:30 | Show 52-week Heatmap | "Data analytics = sticky product" |
| 7:30 – 8:30 | Switch theme (Sakura), show share card | "Personalization + viral growth" |
| 8:30 – 9:30 | Show pricing tiers + referral code | "3 revenue streams pitch" |
| 9:30 – 10:00 | Show Android app working | "Cross-platform, zero extra cost" |

### Revenue Pitch Script

"HabitPro follows a Freemium SaaS model. Our free tier keeps users engaged and forms a conversion pipeline. 5% conversion at 50,000 MAU = 2,500 paying users × ৳199 = ৳497,500 MRR — that's over ৳60 lakh annually from subscriptions alone. Add challenge pack one-time purchases (৳49–৳149) and Team plans (৳999) for B2B corporate wellness, and we have three independent revenue streams. Bangladesh's productivity app market is largely untapped — we're positioned to be the first mover."

## 10. Future Roadmap

2026 Q3 (NOW) ├── MVP v1.0 ✅ COMPLETE │   ├── Freemium model │   ├── AI Coach (simulated) │   ├── Challenge Store │   ├── Analytics Heatmap │   └── 5 Themes  2026 Q4 ├── v1.5 — Backend Upgrade │   ├── SSLCommerz payment integration │   ├── PostgreSQL migration │   ├── JWT authentication │   └── bcrypt password hashing │ └── v1.6 — Real AI     ├── Gemini API integration     └── Personalized AI insights  2027 Q1 ├── v2.0 — Growth │   ├── Team dashboard │   ├── Bangla language support │   ├── FCM push notifications │   └── 50K MAU target  2027 Q2 └── v2.5 — Platform     ├── iOS WKWebView app     ├── Wearable API     └── Community features

## 11. Repository Structure

habit-tracker-complete (3)/ │ ├── habit-tracker-full/           ← Web + PWA + Server │   ├── index.html                ← Main SPA (all UI + logic) │   ├── server.js                 ← Node.js Express backend │   ├── db.json                   ← JSON database (auto-created) │   ├── manifest.json             ← PWA manifest │   ├── sw.js                     ← Service Worker │   ├── package.json              ← npm config │   └── docs/                     ← THIS FOLDER │       ├── 1_PRD_Product_Requirements_Document.md │       ├── 2_TRD_Technical_Requirements_Document.md │       ├── 3_App_Document_Flow.md │       ├── 4_UIUX_Design_Brief.md │       ├── 5_Backend_Schema_Document.md │       └── 6_Implementation_Plan.md │ └── habit-tracker-android/        ← Android native wrapper     └── app/src/main/         ├── java/.../MainActivity.kt   ← WebView wrapper         └── assets/index.html          ← Copy of web app

## 12. Getting Started (Setup Guide)

### Prerequisites

- Node.js 18+ installed

- npm 9+ installed

- Android Studio (for Android app only)

### Web App Setup

# Navigate to project cd "habit-tracker-complete (3)/habit-tracker-full"  Install dependencies npm install  Start server node server.js  Open in browserhttp://localhost:3000

### Demo Account

Username: demo Password: demo Plan: (set to free first, then demo upgrade)

### Android App Setup

Open

habit-tracker-android

in Android Studio

Ensure the web app is running on

localhost:3000

Update

MainActivity.kt

loadUrl

to point to your IP

Build and run on emulator or device

## 13. Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Developer | — | ________ | July 30, 2026 |
| Product Owner | — | ________ | July 30, 2026 |
| Project Mentor | — | ________ | July 30, 2026 |